# Bahuleya Service Apartment Management App

Technical Requirements Document (TRD) and Agile Implementation Plan

Version 0.1  |  Date: January 30, 2026

# 1. Executive Summary

This document defines the functional and technical requirements for a mobile-friendly application to manage service apartment operations for Bahuleya. The MVP targets a single manager user and replaces the current Excel-based process for room availability, bookings, check-in/check-out tracking, and accounts. The solution will be built using Supabase (Postgres, Auth, Storage) and a FastAPI backend, delivered iteratively using an Agile framework.

# 2. Background and Current Process

The current workflow is centered around an Excel sheet that tracks bookings and accounts. The manager experiences difficulty monitoring (a) room availability per unit, (b) check-in/check-out status and timing, and (c) payments and monthly totals. Key inputs observed in the sheet include:

Room inventory by unit code (e.g., A4, B1, B2, B3, B4, C2, C4, C1) and room type (2BHK/3BHK).

Booking data: From/To dates, planned check-in time, guest name/phone, event type, notes, and assigned flats.

Accounts data: advance, balance, payment at check-in, balance dates, and monthly totals.

A requirement that rate changes should apply only to new bookings (not retroactively).

# 3. Goals and Non-Goals

## 3.1 Goals

Single source of truth for bookings, payments, and unit availability (Supabase Postgres).

Prevent double-booking per unit via system validation and database constraints.

Mobile-first UX for daily operations: create booking, view availability, check-in/out, and record payments.

Configurable pricing to support both hourly and daily stays.

Simple reports that match manager needs (today, week, month) and export to Excel.

Secure storage for ID proofs (optional in later versions) with audit logs for critical changes.

## 3.2 Non-Goals (MVP)

OTA channel management integrations (Booking.com/Airbnb).

Full accounting/ERP or GST invoicing automation.

Multi-property support (can be added later if needed).

Two-way syncing back to Excel as the primary system (Excel will be supported via import/export).

# 4. Users and Roles

MVP role:

Manager (Admin) - full access to rooms, bookings, check-in/out, accounts, reports, and settings.

Future roles (not MVP): receptionist, housekeeping, maintenance, owner/auditor.

# 5. Assumptions and Open Decisions

Bookings are per unit (each unit has its own reservation timeline).

Stays may be hourly or daily; pricing rules must be configurable (per-hour rate or threshold rules such as half-day/full-day).

MVP supports a single manager login; role-based access control will be added later.

Room inventory starts from the provided sheet (2BHK units: A4, B1, B2, B3, B4, C2, C4; 3BHK unit: C1) and can be edited in Settings.

Open decisions to finalize during Version 0.1:

Hourly pricing policy: per-hour rate vs half-day/full-day thresholds; late checkout rules.

Whether a single guest/event booking can span multiple units via one 'booking group' (recommended) or separate independent bookings.

Document handling in MVP: store actual files (ID proofs) vs store reference/notes only.

# 6. Functional Requirements

The following requirements are identified with IDs for traceability.

## FR-1. Dashboard (Mobile-first)

Show today’s check-ins and check-outs.

Show current occupancy and availability counts.

Show pending balances and payments due today/this week.

Quick actions: New booking, Check-in, Check-out, Record payment.

## FR-2. Rooms and Availability

List all units with a current status chip: Vacant, Reserved, Occupied, Cleaning, Hold, Cancelled.

Timeline view (day/week) per unit; tap a booking block to view details and actions.

Prevent overlaps in availability display; display conflicts if imported data contains overlaps.

## FR-3. Booking Management

Create a booking with guest name, phone, event type, start/end datetime, planned check-in time, notes.

Assign a unit code (per-unit booking); support grouping multiple units under one booking group for a single guest/event.

Edit booking dates/times/unit with validation against overlaps.

Cancel booking (soft cancel with audit trail).

## FR-4. Check-in and Check-out

Arrivals list: show bookings scheduled to start today; allow one-tap Check-in with actual timestamp.

Departures list: show bookings scheduled to end today; allow one-tap Check-out with actual timestamp.

Check-out can trigger a Cleaning task (future module) and can prompt for final balance settlement.

## FR-5. Accounts and Payments

Auto-calculate booking total based on duration (hourly/daily) and rate snapshot at booking time.

Record payments (Advance, Check-in payment, Balance payment, Refund) with date/time and mode (Cash/UPI/Bank).

Show balance due and balance due date; filter by unpaid/overdue.

Monthly summary view (revenue, outstanding balances) consistent with current Excel accounts sheet.

## FR-6. Reports and Export

Daily report: check-ins, check-outs, occupancy, payments collected.

Monthly report: revenue totals, outstanding balances, booking register.

Export reports to Excel (XLSX) and optionally PDF.

## FR-7. Excel Import/Export (Migration)

Import the existing Excel sheet into the system (bookings, payments, notes, assigned flats).

Detect and report row-level issues: missing dates/times, invalid unit codes, overlapping bookings.

Export bookings and accounts back into an Excel format aligned with the current workbook structure.

## FR-8. Settings

Manage room inventory: add/edit/deactivate units; assign room type.

Manage rate plans with effective dates; rate changes apply only to new bookings (by snapshot).

Configure pricing policy for hourly vs daily stays (thresholds, rounding, late checkout fees).

## FR-9. Audit and Monitoring

Record audit events for critical operations: booking create/edit/cancel, check-in/out, payments create/edit/delete, rate changes.

Provide an admin-visible activity log with filters by date and event type.

# 7. Data Model and Business Rules

## 7.1 Core Tables (Logical)

room_types (2BHK, 3BHK)

rooms (unit_code, room_type_id, is_active)

rate_plans (room_type_id, rate, pricing_unit, effective_from, effective_to)

booking_groups (guest_name, phone, event_type, notes)

bookings (group_id, unit_code, start_datetime, end_datetime, status, planned_checkin_time, actual_checkin_time, actual_checkout_time, rate_snapshot, pricing_policy_snapshot)

payments (group_id or booking_id, amount, payment_type, payment_mode, paid_at, note)

documents (group_id, doc_type, file_url, uploaded_at) [optional in later versions]

audit_logs (actor, action, entity_type, entity_id, before_json, after_json, created_at)

## 7.2 Key Business Rules

No overlap per unit: a unit cannot have two bookings with overlapping time ranges.

Availability status is derived from bookings and current time (Reserved vs Occupied) plus manual holds (Maintenance Hold).

Rate snapshot: when a booking is created, the effective rate plan is copied into bookings.rate_snapshot. Future rate changes do not alter existing bookings unless re-priced explicitly.

Pricing policy snapshot: hourly/daily rounding rules used at booking creation are stored to ensure consistent totals during edits.

Payments are recorded as a ledger; totals and balances are derived values (total_amount, paid_amount, balance_due).

# 8. Technical Architecture

## 8.1 Technology Stack

Frontend: Mobile-first responsive web app (React or Vue) with PWA installability.

Backend API: FastAPI (Python) providing business logic endpoints and import/export utilities.

Database/Auth/Storage: Supabase (Postgres, Auth, Storage).

Hosting: Static frontend on Cloudflare Pages (or equivalent); FastAPI on a low-cost container host; Supabase as managed backend.

## 8.2 Component Responsibilities

Supabase Postgres: source of truth; enforces integrity constraints and stores audit logs.

Supabase Auth: manager login and JWT issuance; later supports additional roles.

Supabase Storage: secure file storage for ID proofs and documents (future).

FastAPI: validates requests, orchestrates DB operations, runs import/export jobs, and encapsulates pricing and availability computations when not in SQL.

Frontend: user interface for daily operations; calls API with JWT; provides offline-friendly caching for read-only screens if needed.

## 8.3 Database-Level Integrity (Must-Have)

To meet the requirement that the system should not break, key invariants will be enforced in Postgres:

Exclusion constraint on (unit_code, booking_time_range) to prevent overlaps even if an API bug occurs.

Foreign keys and check constraints for required fields (unit_code exists, start < end, payment amounts non-negative).

Transactional updates for check-in/out + payment recording to keep state consistent.

# 9. API Design (High-Level)

All endpoints are versioned under /api/v1 and require an authenticated manager JWT (MVP).

GET /api/v1/dashboard/today

GET /api/v1/rooms (list rooms + status)

GET /api/v1/rooms/{unit_code}/timeline?from=&to=

POST /api/v1/bookings (create booking group + booking)

PUT /api/v1/bookings/{booking_id} (edit booking)

POST /api/v1/bookings/{booking_id}/cancel

POST /api/v1/bookings/{booking_id}/checkin

POST /api/v1/bookings/{booking_id}/checkout

POST /api/v1/payments (record payment)

GET /api/v1/accounts/summary?month=

POST /api/v1/import/excel

GET /api/v1/export/excel?month=

# 10. Security

Authentication via Supabase Auth; manager-only access in MVP.

Row Level Security policies (RLS) enforce that only authorized roles can access data.

All API requests require JWT; backend validates token and scopes.

Sensitive documents stored in private storage buckets with signed URLs and access policies.

Audit logging for payments and booking edits to deter tampering and support investigation.

# 11. Reliability, Backup, and Monitoring

Use Supabase managed Postgres with daily backups enabled in production.

Staging environment for schema migrations and release validation before production deploys.

Application monitoring: error tracking (e.g., Sentry), health checks, and uptime monitoring.

Disaster recovery: documented restore steps and quarterly restore test (recommended).

# 12. Performance and Scalability

Index bookings by (unit_code, start_datetime) and (end_datetime) to support fast availability queries.

Use range queries for timeline views; paginate lists (bookings, payments).

Support growth to multiple staff roles by adding role tables and RLS policies without redesigning schema.

# 13. Testing Strategy

Unit tests: pricing calculations (hourly/daily), overlap detection, rate plan selection.

Integration tests: booking creation -> availability -> accounts; check-in/out transitions; payments ledger.

End-to-end (UAT): manager completes end-to-end daily workflow on mobile device.

Data migration tests: import sample Excel; validate totals and balances; export matches expected template.

# 14. Agile Delivery Plan (Versions)

We will deliver working software in iterations. Each version includes a demo and acceptance review.

## Version 0.1 - Discovery and frontend

Finalize room inventory, unit codes, and pricing rules (hourly vs daily).

Finalize data contracts (Excel import mapping, conflict policy).

Frontend view for manager’s experience.

## Version 1.0 - MVP Bookings + Availability

Manager login.

Rooms inventory and availability view.

Create/edit/cancel per-unit booking with overlap prevention.

Today dashboard.

## Version 1.1 - Check-in/Check-out Monitoring

Arrivals/Departures screens.

One-tap check-in/out with timestamps.

Status lifecycle + basic audit log.

## Version 1.2 - Accounts and Payments

Pricing engine (daily + hourly policy).

Rate plans with effective dates and booking rate snapshots.

Payments ledger + balances + monthly summary.

## Version 1.3 - Excel Import/Export

Import existing workbook into system with conflict reporting.

Export bookings/accounts into Excel template.

Admin tools for resolving conflicts.

## Version 2.0 - Documents + Advanced Reporting

ID proof upload and secure storage.

Expanded reports and filters.

Stronger audit views and export formats.

## Version 2.1+ - Multi-User Expansion (Optional)

Receptionist/housekeeping roles with permissions.

Housekeeping and maintenance task modules.

Optional Google Calendar notifications.

# 15. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Overlap conflicts in historical Excel data | Handle via import conflict report; require explicit resolution before publishing bookings. |
| Unclear hourly pricing rules | Finalize in Version 0.1 and implement as configurable policies; store policy snapshot per booking. |
| Operational outages | Use managed Supabase with backups; add monitoring/alerts; document recovery. |
| Data entry errors on mobile | Use strong validation, auto-suggestions for unit codes, and confirmation prompts for destructive actions. |

# Appendix A. Excel Column Mapping (Observed)

Main Sheet columns observed in the provided workbook:

| Excel Column | App Field / Handling |
| --- | --- |
| Sno | Row identifier (legacy); system will use UUIDs internally. |
| From Date / To Date | Booking start/end (stored as datetime). |
| Name / Phone no | Guest name and phone. |
| Event | Event type (e.g., Marriage, Office). |
| Check in Time | Planned check-in time; actual time captured at check-in. |
| Flats | Requested flat counts (legacy text); system stores per-unit assignments. |
| Nos.of.Days | Derived duration; system recalculates from start/end. |
| Booking Date (initial) | When booking was created. |
| Initial Payment / advance | Payment ledger entry (Advance). |
| Balance | Derived from total - paid; also stored as summary for display. |
| Balance date | Due date or paid-at-checkin indicator. |
| Total Payment | Derived from pricing engine; can be imported as override for historical records. |
| Notes / additional requirement | Notes field. |
| Flats Assigned | Assigned unit codes per booking group. |
| Aadhar/address proof | Document upload link (future). |

# Appendix B. Initial Room Inventory (from workbook)

2BHK units: A4, B1, B2, B3, B4, C2, C4 (7 units).

3BHK units: C1 (1 unit).

Daily (24h) rates observed: 2BHK = 5000, 3BHK = 7000. Rates will be managed via effective-dated rate plans.